# Ongole Bulls Invest Pvt Ltd

## KT Document – UI & Project Overview

### Project Overview

Ongole Bulls Invest Pvt Ltd is a dynamic financial investment and wealth management platform built using Java Spring Boot and MySQL with HTML, CSS, JavaScript, and Bootstrap for the frontend. The platform provides end-to-end investment management services — from user onboarding (KYC, risk profiling, and bank linking) to investment tracking, dashboards, and admin control.

### Tech Stack Summary

| Layer | Technology | Description |
| --- | --- | --- |
| Backend | Java (Spring Boot) | Handles all APIs, business logic, controllers, and service layers. |
| Frontend | HTML, CSS, JavaScript, Bootstrap 5, Thymeleaf | Provides responsive UI for all user-facing and admin pages. |
| Database | MySQL (AWS RDS) | Stores user data, KYC details, investments, services, blogs, etc. |
| Hosting / Deployment | AWS EC2 + RDS / Railway + PlanetScale | Used for production and testing environments. |
| Version Control | GitHub | All source code is version-controlled and branches are maintained. |
| Security | Spring Security + Email OTP + Data Encryption | Ensures secure user access and encrypted sensitive data. |

.

### Folder / Project Structure (Spring Boot)

src/
 ├── main/
 │   ├── java/dev/ongolebulls/
 │   │    ├── controller/
 │   │    ├── model/
 │   │    ├── service/
 │   │    ├── repository/
 │   │    └── config/
 │   └── resources/
 │        ├── static/ (CSS, JS, images)
 │        └── templates/ (Thymeleaf HTML files)
 ├── test/

### Progress Status

| Module | Status | Remarks |
| --- | --- | --- |
| User Registration & Verification | Completed | With OTP, KYC, and encryption |
| Login & Role-based Access | Completed | Client, Distributor, Admin roles |
| Client Dashboard | 85% Done | Charts and data sync refinement pending |
| Admin Panel | 80% Done | Settings UI enhancement pending |
| Blog System | Completed | Fully dynamic and working |
| Contact / About Pages | Completed | Content finalized |
| Theme & Site Settings (Admin) | In Progress | Need frontend integration for dark/light mode |
| Deployment Setup (AWS/Railway) | Completed | Ongoing updates when new releases done |

### Pending Tasks (UI-Focused)

| Task | Description | Priority |
| --- | --- | --- |
| Admin Settings Page UI | Add UI for logo upload, favicon, contact info, theme selection | High |
| Theme Switcher | Add dark/light mode toggle and save preference in DB | High |
| Dashboard UI Polish | Improve graphs, fonts, and layout consistency | Medium |
| Responsive Optimization | Fine-tune mobile responsiveness | Medium |
| Form Validation | Add JavaScript validation for all forms | Medium |
| Blog Editor Enhancement | Improve admin blog upload UI (image preview, formatting) | Low |
| Minor Bug Fixes | UI alignment issues, spacing, color palette | Ongoing |

### Next Roadmap (UI / Frontend Focus)

| Phase | Goals |
| --- | --- |
| Phase 1: UI Familiarization | Understand structure, Thymeleaf syntax, and data flow |
| Phase 2: Admin UI Updates | Complete settings module, add theme and branding options |
| Phase 3: Dashboard Refinement | Finalize client dashboard charts and visuals |
| Phase 4: Responsive Fixes & QA | Test across devices, fix layout issues |
| Phase 5: Documentation & Handover | Document UI structure and workflows |

### Learning Recommendations for New UI Developer

Thymeleaf Basics – th:text, th:each, th:if, th:action

Spring Boot Data Flow – how controllers send data to templates

Bootstrap Layouts – grids, cards, buttons, modals

JavaScript Form Handling – validation, toggles, theme switchers

GitHub Workflow – pull, push, and branch handling

### Communication & Workflow

Daily Updates: Progress summary or blockers on mail everyday

Branch Workflow: Work on 'UI-Dev' branch, PR to 'Dev' branch after review

Testing Environment: Test locally before pushing to dev

Weekly Review: UI walkthrough and pending task review meeting

### Summary

This document helps to understand the functional flow, technologies, progress, and remaining scope of the Ongole Bulls Invest project. The immediate focus will be on Admin UI, Dashboard enhancements, and Theme settings module.